Apelier

Development TODO Checklist

17 February 2026  •  46 items  •  Sourced from Master Document v3.7 + Code Audit

Priority Legend:    CRITICAL  = Breaking bugs    HIGH  = Blocks revenue/workflow    MEDIUM  = Features/fixes    LOW  = Polish

Critical Bugs (from Code Audit)

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 1 | CRITICAL | Duplicate galleries on re-upload — createGalleryForJob doesn’t check for existing gallery | Data corruption |
| ☐ | 2 | CRITICAL | Gallery tiles show “0 photos” — no photo_count column or computed count | Visible to user |
| ☐ | 3 | CRITICAL | Gallery tiles show no cover image — hardcoded Camera icon placeholder | Cards look broken |
| ☐ | 4 | CRITICAL | Old branding URLs still hardcoded — gallery.aperturesuite.com and noreply@aperturesuite.com | Links go nowhere |
| ☐ | 5 | HIGH | Gallery tab order wrong — reorder to Ready → Delivered → All, remove Processing tab | UX fix |
| ☐ | 6 | HIGH | No per-gallery settings — can’t edit name, description, cover, expiry per gallery | Client-facing impact |
| ☐ | 7 | HIGH | Empty review entries not cleaned up — orphaned entries pile up | Combine with #1 |
| ☐ | 8 | MEDIUM | Job disappears from upload picker after first upload — state/refresh issue | Needs live testing |
| ☐ | 9 | MEDIUM | No package image limit enforcement UI — state exists, no counter or block | Display only |
| ☐ | 10 | LOW | Indigo spinner/tabs/banners should be gold — rebrand colour cleanup | Cosmetic |

Revenue-Enabling

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 11 | HIGH | Stripe payment integration — deposits, final payments, print orders |  |
| ☐ | 12 | HIGH | Wire remaining email templates to flows — booking confirmation, invoice sent, contract signing | 4 of 5 unwired |
| ☐ | 13 | HIGH | Client-facing quote page — view packages, add extras, accept/decline, triggers booking |  |
| ☐ | 14 | MEDIUM | Booking confirmation email sent on booking | Template exists |
| ☐ | 15 | MEDIUM | Cover image upload for booking event pages |  |
| ☐ | 16 | LOW | Custom questions on booking form |  |

AI / Editing Pipeline

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 17 | HIGH | Multi-style profiles with labels + per-style presets — train multiple named styles, each with optional .xmp preset. Style selector per job | NEW 17/2 |
| ☐ | 18 | HIGH | Re-edit individual photos with different style in Review Workspace — select photos, pick saved style from dropdown, re-process | NEW 17/2 |
| ☐ | 19 | HIGH | Subscription tier enforcement with monthly edit tracking — limits, usage counter, monthly reset, block at API level | NEW 17/2 |
| ☐ | 20 | HIGH | GPU neural style transfer via Modal — 3D LUT predictor, before/after pair training, replace CPU preset application | THE priority |
| ☐ | 21 | MEDIUM | GPU Phase 2 — skin retouching (SAM 2 / face models) | Stub exists |
| ☐ | 22 | MEDIUM | GPU Phase 3 — scene cleanup (inpainting models) | Stub exists |
| ☐ | 23 | MEDIUM | Prompt-based per-image editing backend — chat interface exists, needs AI inference |  |

Gallery-Specific

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 24 | HIGH | Watermarks on client-facing gallery page | IP protection |
| ☐ | 25 | HIGH | Gallery password — no UI to SET password from dashboard (verification works) |  |
| ☐ | 26 | MEDIUM | Print ordering in client-facing gallery | Needs Stripe |
| ☐ | 27 | MEDIUM | Gallery password hash verification fully wired on client page |  |

Dashboard & Analytics

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 28 | MEDIUM | Overdue invoices tile on dashboard |  |
| ☐ | 29 | MEDIUM | Change “Completed Jobs” to “Delivered Jobs” in analytics | Quick fix |

Medium Priority — Features

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 30 | MEDIUM | Google OAuth provider setup | Buttons exist |
| ☐ | 31 | MEDIUM | Apple OAuth provider setup | Buttons exist |
| ☐ | 32 | MEDIUM | Public contact form — auto-creates leads from website |  |
| ☐ | 33 | MEDIUM | Migration import wizard — CSV from Studio Ninja, etc. |  |
| ☐ | 34 | MEDIUM | Custom domain support for galleries |  |
| ☐ | 35 | MEDIUM | Signed upload URLs for large files — RAW + training images >4.5MB | Partially done |

Lower Priority — Polish

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 36 | LOW | Full UI/UX redesign |  |
| ☐ | 37 | LOW | Native app (iOS/Android) |  |
| ☐ | 38 | LOW | Complete user tutorial/documentation | Do LAST |

Known Bugs

| ✔ | # | Priority | Task | Notes |
| --- | --- | --- | --- | --- |
| ☐ | 39 | MEDIUM | Cloud-synced files fail upload (OneDrive files not fully local) |  |
| ☐ | 40 | MEDIUM | Click-to-browse button not working in upload component | z-index issue |
| ☐ | 41 | LOW | Preset name not displayed in UI after upload |  |
| ☐ | 42 | HIGH | Email templates — 4 of 5 not wired (only gallery_delivery works) | Same as #12 |
| ☐ | 43 | MEDIUM | Workflows page is UI only — no backend, nothing saves |  |
| ☐ | 44 | LOW | Analytics has some mock calculations |  |
| ☐ | 45 | MEDIUM | Branding logo upload is local preview only — doesn’t persist to Storage |  |
| ☐ | 46 | LOW | Client gallery footer still says “Powered by Aperture Suite” | Rebrand |

Instructions: Check off items as completed. Items marked NEW 17/2 were added during the 17 Feb session. #42 overlaps with #12 (email templates). This document should be updated alongside the Master Document after each dev session.