APELIER

Development TODO Checklist

Updated 21 February 2026 • 65 items • 40 completed • 25 remaining

Legend: CRITICAL HIGH MEDIUM LOW  | ✅ = Done  ☐ = Todo  |  Strikethrough = completed

Critical Bugs

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #1 | Gallery tiles show '0 photos' | CRITICAL | Fixed 18 Feb — joins photos table |
| ✅ DONE | #2 | Gallery tiles show no cover image | CRITICAL | Fixed 18 Feb — batch-signs thumb URLs |
| ✅ DONE | #3 | Multiple uploads create duplicate galleries | CRITICAL | Fixed 18 Feb — checks existing gallery first |
| ✅ DONE | #4 | Old branding URLs hardcoded (aperturesuite.com) | CRITICAL | Fixed 18 Feb — updated to apelier.com.au |
| ✅ DONE | #5 | Phase 0 returns 400 error (numpy float) | CRITICAL | Fixed 19 Feb — cast quality_score to int(round()) |
| ✅ DONE | #6 | Gallery auto-appearing before photographer reviews | CRITICAL | Fixed 19 Feb — stays 'processing' until deliver |
| ✅ DONE | #7 | Rejected photos still visible in gallery | CRITICAL | Fixed 19 Feb — reject deletes from DB + storage |

Workflow & Functionality

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #8 | Galleries page tab order wrong | HIGH | Fixed 18 Feb — Ready → Delivered → All |
| ✅ DONE | #9 | No per-gallery settings | HIGH | Fixed 18 Feb — collapsible settings panel |
| ✅ DONE | #10 | Empty review entries not cleaned up | HIGH | Fixed 18 Feb — auto-deletes when 0 active photos |
| ✅ DONE | #11 | Dashboard tile shows total jobs, not open | MEDIUM | Fixed 18 Feb — excludes delivered/completed/canceled |
| ✅ DONE | #12 | Gallery deliver needs success popup | MEDIUM | Fixed 18 Feb — random message + 2.5s redirect |
| ✅ DONE | #13 | Contract not auto-sending on job creation | HIGH | Fixed 18 Feb — auto-generates + emails signing link |
| ✅ DONE | #14 | Contract shows deposit when none set | HIGH | Fixed 18 Feb — reads require_deposit from package |
| ✅ DONE | #15 | Invoice tabs — paid invoices clutter view | MEDIUM | Fixed 18 Feb — Outstanding → Paid → All tabs |
| ✅ DONE | #16 | No way to send gallery back to review | MEDIUM | Fixed 18 Feb — orange 'Send Back to Review' button |
| ✅ DONE | #17 | Gallery description not on client page | LOW | Already working — renders if set in settings |
| ✅ DONE | #18 | Password validation on gallery delivery | HIGH | Fixed 19 Feb — blocks if password access but none set |
| ✅ DONE | #19 | Mock data flashing when all rejected | MEDIUM | Fixed 19 Feb — removed mock data fallback |
| ✅ DONE | #20 | Images edited this month counter always 0 | HIGH | Fixed 19 Feb — persistent counter on photographer |
| ☐ TODO | #25 | Reminder / follow-up email triggers | MEDIUM | Needs workflow/cron backend |
| ☐ TODO | #29 | Branding logo upload persistence | LOW | Currently local preview, needs Supabase Storage |

Email Automation

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #21 | Booking confirmation email (code) | HIGH | Fixed 18 Feb — sends via /api/book route |
| ✅ DONE | #22 | Contract signing email (code) | HIGH | Fixed 18 Feb — auto-sends on job creation |
| ✅ DONE | #23 | Invoice email on job creation (code) | HIGH | Already wired — sends deposit/final invoice |
| ✅ DONE | #24 | Gallery delivery email (code) | HIGH | Already wired — sends on gallery deliver |
| ☐ TODO | #24a | Resend account + domain setup | CRITICAL | Code wired but NO email account exists. Need: Resend account, verify apelier.com.au domain, set RESEND_API_KEY in Vercel |

AI Engine & Processing

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #30 | GPU neural style transfer via Modal | CRITICAL | Done 18 Feb — Modal A10G, 3D LUT predictor |
| ✅ DONE | #31 | Multi-style profiles with labels | HIGH | Done 18 Feb — named styles, training badges |
| ✅ DONE | #32 | Re-edit photos with different style | HIGH | Done 18 Feb — Change Style panel, batch restyle |
| ✅ DONE | #33 | Style profile before/after training UI | HIGH | Done 18 Feb — side-by-side drop zones, matching |
| ✅ DONE | #34 | RAW file support (DNG, CR2, NEF, ARW +15) | CRITICAL | Fixed 19 Feb — rawpy full-res decode |
| ✅ DONE | #35 | Pipeline Phase 0-5 complete rewrite | CRITICAL | Fixed 19 Feb — config, orchestrator, db, process |
| ✅ DONE | #36 | Horizon straightening too aggressive | HIGH | Fixed 19 Feb — min 1° max 3°, inscribed rect crop |
| ✅ DONE | #37 | Editing Style — rewrite to RAW + edited pairs | HIGH | Done 19 Feb — side-by-side drop zones, filename matching, multi-style |
| ✅ DONE | #39 | Client gallery watermarks (IP protection) | HIGH | Done 21 Feb — CSS overlay watermark (logo on grid + lightbox), controlled by Settings toggle |

Branding & UI

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #26 | Indigo → Gold rebrand across all pages | MEDIUM | Completed 19 Feb — settings page was last |
| ✅ DONE | #27 | Click-to-browse button in upload | MEDIUM | Fixed 18 Feb — stopPropagation + click() |
| ✅ DONE | #28 | Client gallery UI/UX overhaul | MEDIUM | Done 20 Feb — full-bleed hero, masonry layout, minimal chrome, Pic-Time inspired |

Subscription & Billing System

Complete subscription tier enforcement, Stripe integration, billing portal, and usage tracking. This is the revenue infrastructure.

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | #38 | Stripe Checkout + billing portal integration | CRITICAL | Stripe Checkout for signup, Customer Portal for manage |
| ☐ TODO | #38a | Stripe webhook handler (/api/webhooks/stripe) | CRITICAL | Handle: checkout.session.completed, invoice.paid, subscription.updated/deleted |
| ☐ TODO | #38b | Subscription database schema | CRITICAL | Add stripe_customer_id, subscription_tier, status, billing_interval to photographers |
| ☐ TODO | #38c | Free trial flow (14 days, no credit card) | HIGH | tier=free_trial, trial_ends_at=now+14d, 50 edits, watermarked galleries |
| ☐ TODO | #38d | Tier gate enforcement (middleware) | HIGH | Check tier before AI processing, style creation, watermark removal |
| ☐ TODO | #38e | Monthly edit counter reset (cron) | HIGH | Cron on 1st of month. Infrastructure exists, needs scheduler |
| ☐ TODO | #38f | Usage dashboard in Settings | MEDIUM | Current tier, edit count/limit progress bar, billing cycle dates |
| ☐ TODO | #38g | Upgrade/downgrade flow | MEDIUM | Upgrade: immediate proration. Downgrade: effective at period end |
| ☐ TODO | #38h | Apelier subscription invoices | MEDIUM | Stripe branding, invoice emails, Customer Portal access |
| ☐ TODO | #38i | Grace period for failed payments | MEDIUM | Smart Retries, 3 attempts over 7 days, downgrade on final failure |
| ☐ TODO | #38j | Annual billing discount logic | LOW | Starter $390/yr, Pro $1,090/yr, Studio $2,790/yr (2 months free) |

Infrastructure & Data

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #40 | Signed upload URLs for large RAW files | HIGH | Done 19 Feb — Supabase signed URLs, 50MB |
| ☐ TODO | #41 | Stripe payment integration (client invoices) | HIGH | Stripe Connect for photographer→client payments |
| ☐ TODO | #42 | Workflows backend (cron/event triggers) | MEDIUM | UI exists, zero backend. Event triggers + scheduled actions |
| ☐ TODO | #43 | Analytics — real calculations | LOW | Mock formulas remain. Need real revenue/booking/turnaround tracking |
| ☐ TODO | #44 | Supabase RLS policies | MEDIUM | Multi-tenant security. Every table needs photographer_id-scoped RLS |

CRM Import Tool

Enable photographers to migrate from competing CRMs with zero friction. Key conversion enabler.

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | #49 | Settings → Import Data page UI | HIGH | 6-step wizard: platform select, instructions, upload, map, confirm, progress |
| ☐ TODO | #50 | Import API route (/api/import) | HIGH | Accept CSV + platform. Parse → create clients → jobs → invoices. Dedup by email |
| ☐ TODO | #51 | Platform-specific column mappers | HIGH | Pre-configured mappings for 10 platforms. Auto-detect + manual override |
| ☐ TODO | #52 | Import preview + conflict resolution | MEDIUM | First 5 rows preview. Duplicate detection. Skip/merge/overwrite |
| ☐ TODO | #53 | Studio Ninja ZIP parser | MEDIUM | Parse ZIP: client CSVs + job metadata. Map PDFs to notes |
| ☐ TODO | #54 | Import history / audit log | LOW | Track imports, allow undo (delete batch) |

Marketing Site — Landing Pages

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | #55 | Homepage (/) — hero + features + social proof | CRITICAL | Done 20 Feb — full dark-theme homepage with hero, replaces section, pillars, before/after slider, how it works, stats, comparison, pricing preview, migration CTA |
| ✅ DONE | #56 | Features page (/features) | HIGH | Done 20 Feb — AI Editing, CRM, Galleries deep dive with feature grids |
| ✅ DONE | #57 | Pricing page (/pricing) | HIGH | Done 20 Feb — 3 tier cards, feature comparison, FAQ, annual toggle placeholder |
| ✅ DONE | #58 | About page (/about) | LOW | Done 20 Feb — story, mission, Australian-made, founder section |
| ☐ TODO | #59 | Trial signup flow | HIGH | 14-day free trial, no CC. Onboarding wizard: upload logo, create package, train style |
| ☐ TODO | #60 | SEO foundations | MEDIUM | Meta tags, OG images, structured data, blog infrastructure |

Future Features

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | #45 | Client-facing quote page | HIGH | View packages, add extras, accept/decline |
| ☐ TODO | #46 | Print store / upsells | LOW | Client can order prints from gallery. Shop section ready but hidden |
| ☐ TODO | #47 | Review / referral automation | LOW | Post-delivery Google review + referral emails |
| ☐ TODO | #48 | Multi-photographer / team support | LOW | Second shooter, shared calendars (Studio tier) |
| ☐ TODO | #61 | Referral program system | MEDIUM | 1 month free for referrer + referred. Unique links. Track conversions |
| ☐ TODO | #62 | Client payment portal (Stripe Connect) | HIGH | Photographers accept payments through Apelier. Covers deposits, finals, prints |

Session Log

21 FEB 2026 — AI PIPELINE FIX + GALLERY UX + WATERMARKS + PASSWORD RECALL

Fixed 2 critical AI pipeline bugs (DB update method mismatch + storage path collision). Rewrote photo upload with 3-concurrent parallel uploads (3x speed), beforeunload navigation warning, duplicate detection. Added progressive hero image (blurred thumb → sharp crossfade). Gallery photos API now falls back through edited_key/original_key when web/thumb not generated. Gallery settings always visible, access type from global default, password saves with main Save button. Added password_plain column so photographers can recall passwords via eye toggle. Built photographer logo watermark on gallery tiles (35% opacity) and lightbox (30% opacity), controlled by Settings toggle. Bumped hero logo to h-24/h-32. Fixed lightbox overflow from watermark wrapper. 11 files, 1 migration.

20 FEB 2026 — MARKETING SITE + CLIENT GALLERY REDESIGN

Built complete marketing site: homepage with hero, replaces section (category-based, no competitor names), 3 pillars, before/after slider, 6-step workflow, stats, comparison table, pricing preview, migration CTA. Plus pricing, features, about pages. Dark theme with gold accents matching branding guide. Fixed Railway AI engine crash (lazy config imports for settings/supabase). Redesigned client gallery page inspired by Pic-Time: full-bleed hero cover image (70-80vh), masonry layout with CSS columns (natural aspect ratios), minimal chrome (toolbar hidden until scroll), cinematic lightbox, scroll-triggered fade-in animations. Removed Print Shop placeholder. 4 commits, 9 files modified.

19 FEB 2026 — SESSION 2: EDITING STYLE REWRITE + CRM IMPORT RESEARCH + TIER PLANNING

Rewrote editing style section to RAW+edited pair training with multi-style support. Signed upload URLs (50MB). Research on 10 CRM platforms. Designed 6-step import wizard. Defined subscription tiers with Stripe plan. Identified email setup gap. 15 new TODO items.

19 FEB 2026 — SESSION 1: GPU PIPELINE REWRITE + RAW SUPPORT

Complete AI engine rewrite: 8 files. Phase 0 fix. RAW support via rawpy. Gallery flow fix. Horizon thresholds. Edit counter. Password validation. Gold rebrand. 19 files, 2 migrations.

18 FEB 2026 — SESSIONS 1-4: GPU INFRASTRUCTURE + BUG FIXES

GPU infrastructure built. Modal A10G. Railway orchestrator v3. Multi-style UI. Restyle feature. Fixed 24 items. Domain purchased.

Next Session Priorities

- Resend email setup — account, domain verification, env vars (#24a) — Zero emails send without this. Blocks all automation.

- Subscription tier system — Stripe Checkout + webhooks + tier gates (#38-38j) — Revenue infrastructure. Nothing generates income without this.

- Trial signup flow + onboarding wizard (#59) — First user experience. Marketing site is live but no signup works yet.

- CRM import tool (#49-54) — Key conversion enabler for switching photographers.

- Client gallery watermarks (#39) — ✅ DONE 21 Feb — CSS overlay watermark with photographer logo, controlled by Settings toggle.

- Replace before/after slider placeholder with real sample photos — Currently CSS gradients. Need actual RAW/edited pair from a photographer.

- SEO foundations (#60) — Meta tags, OG images for marketing site.