APELIER

Development TODO Checklist

Updated 19 February 2026  •  63 items  •  35 completed  •  28 remaining

Legend: CRITICAL  HIGH  MEDIUM  LOW  |  ✅ = Done  ☐ = Todo  |  Strikethrough = completed

## Critical Bugs

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | 1 | Gallery tiles show '0 photos' | CRITICAL | Fixed 18 Feb — joins photos table |
| ✅ DONE | 2 | Gallery tiles show no cover image | CRITICAL | Fixed 18 Feb — batch-signs thumb URLs |
| ✅ DONE | 3 | Multiple uploads create duplicate galleries | CRITICAL | Fixed 18 Feb — checks existing gallery first |
| ✅ DONE | 4 | Old branding URLs hardcoded (aperturesuite.com) | CRITICAL | Fixed 18 Feb — updated to apelier.com.au |
| ✅ DONE | 5 | Phase 0 returns 400 error (numpy float) | CRITICAL | Fixed 19 Feb — cast quality_score to int(round()) |
| ✅ DONE | 6 | Gallery auto-appearing before photographer reviews | CRITICAL | Fixed 19 Feb — stays 'processing' until deliver |
| ✅ DONE | 7 | Rejected photos still visible in gallery | CRITICAL | Fixed 19 Feb — reject deletes from DB + storage |

## Workflow & Functionality

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | 8 | Galleries page tab order wrong | HIGH | Fixed 18 Feb — Ready → Delivered → All |
| ✅ DONE | 9 | No per-gallery settings | HIGH | Fixed 18 Feb — collapsible settings panel |
| ✅ DONE | 10 | Empty review entries not cleaned up | HIGH | Fixed 18 Feb — auto-deletes when 0 active photos |
| ✅ DONE | 11 | Dashboard tile shows total jobs, not open | MEDIUM | Fixed 18 Feb — excludes delivered/completed/canceled |
| ✅ DONE | 12 | Gallery deliver needs success popup | MEDIUM | Fixed 18 Feb — random message + 2.5s redirect |
| ✅ DONE | 13 | Contract not auto-sending on job creation | HIGH | Fixed 18 Feb — auto-generates + emails signing link |
| ✅ DONE | 14 | Contract shows deposit when none set | HIGH | Fixed 18 Feb — reads require_deposit from package |
| ✅ DONE | 15 | Invoice tabs — paid invoices clutter view | MEDIUM | Fixed 18 Feb — Outstanding → Paid → All tabs |
| ✅ DONE | 16 | No way to send gallery back to review | MEDIUM | Fixed 18 Feb — orange 'Send Back to Review' button |
| ✅ DONE | 17 | Gallery description not on client page | LOW | Already working — renders if set in settings |
| ✅ DONE | 18 | Password validation on gallery delivery | HIGH | Fixed 19 Feb — blocks if password access but none set |
| ✅ DONE | 19 | Mock data flashing when all rejected | MEDIUM | Fixed 19 Feb — removed mock data fallback |
| ✅ DONE | 20 | Images edited this month counter always 0 | HIGH | Fixed 19 Feb — persistent counter on photographer |
| ☐ TODO | 25 | Reminder / follow-up email triggers | MEDIUM | Needs workflow/cron backend |
| ☐ TODO | 28 | Client gallery UI/UX overhaul | MEDIUM | Functional now, full redesign in UI/UX phase |
| ☐ TODO | 29 | Branding logo upload persistence | LOW | Currently local preview, needs Supabase Storage |

## Email Automation

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | 21 | Booking confirmation email (code) | HIGH | Fixed 18 Feb — sends via /api/book route |
| ✅ DONE | 22 | Contract signing email (code) | HIGH | Fixed 18 Feb — auto-sends on job creation |
| ✅ DONE | 23 | Invoice email on job creation (code) | HIGH | Already wired — sends deposit/final invoice |
| ✅ DONE | 24 | Gallery delivery email (code) | HIGH | Already wired — sends on gallery deliver |
| ☐ TODO | 24a | Resend account + domain setup | CRITICAL | Code is wired but NO email account exists. Need: Resend account, verify apelier.com.au domain (DNS records), set RESEND_API_KEY env var in Vercel, configure from address (e.g. noreply@apelier.com.au). Without this, zero emails actually send. |

## AI Engine & Processing

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | 30 | GPU neural style transfer via Modal | CRITICAL | Done 18 Feb — Modal A10G, 3D LUT predictor |
| ✅ DONE | 31 | Multi-style profiles with labels | HIGH | Done 18 Feb — named styles, training badges |
| ✅ DONE | 32 | Re-edit photos with different style | HIGH | Done 18 Feb — Change Style panel, batch restyle |
| ✅ DONE | 33 | Style profile before/after training UI | HIGH | Done 18 Feb — side-by-side drop zones, matching |
| ✅ DONE | 34 | RAW file support (DNG, CR2, NEF, ARW +15) | CRITICAL | Fixed 19 Feb — rawpy full-res decode |
| ✅ DONE | 35 | Pipeline Phase 0-5 complete rewrite | CRITICAL | Fixed 19 Feb — config, orchestrator, db, process |
| ✅ DONE | 36 | Horizon straightening too aggressive | HIGH | Fixed 19 Feb — min 1° max 3°, inscribed rect crop |
| ✅ DONE | 37 | Editing Style — rewrite to RAW + edited pairs | HIGH | Done 19 Feb — side-by-side drop zones, filename matching, multi-style support, 10-100 pairs |
| ☐ TODO | 39 | Client gallery watermarks (IP protection) | HIGH | Zero watermark logic exists currently |

## Branding & UI

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | 26 | Indigo → Gold rebrand across all pages | MEDIUM | Completed 19 Feb — settings page was last |
| ✅ DONE | 27 | Click-to-browse button in upload | MEDIUM | Fixed 18 Feb — stopPropagation + click() |

# Subscription & Billing System

Complete subscription tier enforcement, Stripe integration, billing portal, and usage tracking system. This is the revenue infrastructure — nothing generates income until this is built.

TIER REFERENCE (FROM GTM PLAN)

| TIER | PRICE/MO | ANNUAL | AI EDITS/MO | STYLES | KEY FEATURES |
| --- | --- | --- | --- | --- | --- |
| Free Trial | $0 (14d) | — | 50 | 1 | Full access, watermarked galleries |
| Starter | $39/mo | $390/yr | 2,000 | 1 | CRM, booking, invoicing, basic galleries |
| Pro | $109/mo | $1,090/yr | 10,000 | 3 | + Branded galleries, face retouching, priority AI |
| Studio | $279/mo | $2,790/yr | 25,000 | ∞ | + Multi-shooter, white-label, API, dedicated support |

Annual billing = 2 months free (17% discount). AI edit counter resets monthly. All plans include CRM, booking, invoicing, contracts, galleries. Tier limits: Starter 2,000, Pro 10,000, Studio 25,000 AI-edited images/month.

IMPLEMENTATION TASKS

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | 38 | Stripe Checkout + billing portal integration | CRITICAL | Stripe Checkout for signup, Customer Portal for manage. Needs STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET env vars. Create 6 Stripe Products (3 tiers × monthly/annual) |
| ☐ TODO | 38a | Stripe webhook handler (/api/webhooks/stripe) | CRITICAL | Handle: checkout.session.completed, invoice.paid, invoice.payment_failed, customer.subscription.updated/deleted. Update photographer.subscription_status, tier, period_end |
| ☐ TODO | 38b | Subscription database schema | CRITICAL | Add to photographers: stripe_customer_id, stripe_subscription_id, subscription_tier (free_trial¦starter¦pro¦studio), subscription_status (trialing¦active¦past_due¦canceled), billing_interval (monthly¦annual), current_period_start, current_period_end, trial_ends_at, images_edited_this_month (exists), monthly_edit_limit, style_profiles_limit |
| ☐ TODO | 38c | Free trial flow (14 days, no credit card) | HIGH | On signup: set tier=free_trial, trial_ends_at=now+14d, monthly_edit_limit=50. Show trial banner with countdown. At expiry: gate AI features, show upgrade modal. Galleries get watermark during trial |
| ☐ TODO | 38d | Tier gate enforcement (middleware) | HIGH | Check tier before: AI processing (edit count vs limit), style profile creation (count vs limit), gallery watermark removal (paid only), multi-shooter features (studio only). Return 402 + upgrade prompt when exceeded |
| ☐ TODO | 38e | Monthly edit counter reset (cron) | HIGH | Cron/scheduled function on 1st of month: reset images_edited_this_month to 0 for all photographers. Infrastructure exists (counter on photographer record), needs scheduler |
| ☐ TODO | 38f | Usage dashboard in Settings | MEDIUM | Show: current tier, edit count / limit with progress bar, next reset date, billing cycle dates, payment method, upgrade/downgrade buttons. Link to Stripe Customer Portal for invoice history |
| ☐ TODO | 38g | Upgrade/downgrade flow | MEDIUM | Upgrade: immediate via Stripe proration. Downgrade: effective at period end. Show confirmation with feature comparison. Handle edge case: downgrade when over new limit (grandfather until reset) |
| ☐ TODO | 38h | Apelier subscription invoices | MEDIUM | Stripe handles invoicing automatically. Configure: Apelier branding on Stripe invoices (logo, colours, footer). Invoice emails via Stripe with Apelier template. Available in Stripe Customer Portal |
| ☐ TODO | 38i | Grace period for failed payments | MEDIUM | Stripe Smart Retries enabled. 3 retry attempts over 7 days. After final failure: downgrade to free-trial-equivalent (50 edits, watermarks). Email warnings at each retry. Reactivate immediately on successful payment |
| ☐ TODO | 38j | Annual billing discount logic | LOW | Starter: $390/yr (saves $78). Pro: $1,090/yr (saves $218). Studio: $2,790/yr (saves $558). Show savings callout on pricing page. Stripe handles interval switching |

## Infrastructure & Data

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ✅ DONE | 40 | Signed upload URLs for large RAW files | HIGH | Done 19 Feb — Supabase signed URLs, supports up to 50MB uploads |
| ☐ TODO | 41 | Stripe payment integration (client invoices) | HIGH | For photographer→client payments: deposits, final invoices, print orders. Separate from subscription billing (38). Stripe Connect or direct |
| ☐ TODO | 42 | Workflows backend (cron/event triggers) | MEDIUM | UI exists, zero backend. Need: event triggers (job created, gallery delivered, etc), scheduled actions (follow-up emails), cron for monthly resets |
| ☐ TODO | 43 | Analytics — real calculations | LOW | Some mock formulas remain. Need real revenue tracking, booking rate, avg turnaround time |
| ☐ TODO | 44 | Supabase RLS policies | MEDIUM | Multi-tenant security enforcement. Every table needs photographer_id-scoped RLS |

# CRM Import Tool — Switch to Apelier

Enable photographers to migrate from competing CRMs with zero friction. This is a key conversion enabler — the #1 reason photographers don't switch platforms is data lock-in.

SUPPORTED PLATFORMS & EXPORT FORMATS

| PLATFORM | EXPORT TYPE | DATA AVAILABLE | FORMAT | LIMITATIONS |
| --- | --- | --- | --- | --- |
| HoneyBook | Contacts + Reports | Name, email, phone, address, notes, projects, financials | CSV | No bulk contract export |
| Dubsado | Enhanced export | Contacts, projects by status, custom fields, invoices, txns | CSV | Contracts as individual PDFs only |
| Studio Ninja | Clients + Jobs | Client details, job data with invoices/contracts/questionnaires | CSV+ZIP | Jobs as ZIP with PDFs |
| VSCO Workspace | List views | Any list (leads, jobs, contacts, orders) configurable columns | CSV | Per-list export, no single button |
| 17hats | Contacts only | Name, email, phone, type, tags. Sales reports (paid only) | CSV | Cannot export project data |
| Bloom.io | Contact Data | Email, first/last name, mapped fields | CSV | Contacts only, no jobs/invoices |
| Sprout Studio | Contact Analytics | Contacts via Reports with date/brand filters | CSV | Contacts only via reports |
| Pixieset | Contacts + Payments | Contact types, payment transactions with details | CSV | No project/job export |
| Light Blue | Flexible export | Any queryable field, financial multi-CSV export | CSV | Desktop app export locally |
| Generic CSV | User-defined | Any columns with manual field mapping | CSV | Catch-all for ShootQ, Picsello |

IMPLEMENTATION TASKS

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | 49 | Settings → Import Data page UI | HIGH | Step 1: Platform dropdown (10 options). Step 2: Platform-specific export instructions with screenshots. Step 3: CSV/ZIP upload dropzone. Step 4: Smart field mapper with preview. Step 5: Import summary + confirm. Step 6: Progress bar + completion |
| ☐ TODO | 50 | Import API route (/api/import) | HIGH | Accept CSV + source platform. Platform-specific column presets. Parse → create clients → jobs → invoices in order. Dedup by email. Return summary |
| ☐ TODO | 51 | Platform-specific column mappers | HIGH | Pre-configured mappings for each platform's known CSV headers. Auto-detect + allow manual override. Handle: name splitting, address parsing, status mapping, date format conversion |
| ☐ TODO | 52 | Import preview + conflict resolution | MEDIUM | Show first 5 rows mapped. Detect duplicates by email. Options: skip, merge, overwrite. Warning for unmappable columns (→ notes field) |
| ☐ TODO | 53 | Studio Ninja ZIP parser | MEDIUM | Parse ZIP structure: extract client CSVs + job metadata. Map PDFs (contracts/invoices) to job notes. Most complex importer |
| ☐ TODO | 54 | Import history / audit log | LOW | Track: import date, source platform, records created/skipped/failed. Allow undo (delete imported batch) |

# Marketing Site — Landing Pages

Build conversion-optimized marketing pages that sell Apelier. Currently the app only has the dashboard — no public-facing site to acquire users. This is the storefront.

DESIGN DIRECTION

Dark theme (slate/charcoal #0E0E10). Gold/amber accents (#C47D4A). Libre Baskerville serif headings. Manrope sans-serif body. Large hero photography. Smooth scroll animations. Mobile-first. Match branding guide exactly — invoice template, business cards, style guide all use this palette.

IMPLEMENTATION TASKS

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | 55 | Homepage (/) — hero + features + social proof | CRITICAL | Hero: 'From shutter click to client delivery in under 1 hour'. Feature cards: CRM + AI Editing + Galleries. Social proof section. Pricing preview. Final CTA. Video embed (HeyGen demo). Mobile responsive |
| ☐ TODO | 56 | Features page (/features) | HIGH | Deep dive: AI Editing, CRM, Galleries, Contracts, Invoicing, Booking, Email. Each: headline, description, screenshot/mockup, benefit. Competitor comparison table |
| ☐ TODO | 57 | Pricing page (/pricing) | HIGH | 3 tier cards (Starter/Pro/Studio) matching GTM plan. Annual toggle with savings. Feature comparison table. FAQ accordion. CTA to trial signup. Free trial callout |
| ☐ TODO | 58 | About page (/about) | LOW | Story, mission, founder. Why we built this. Australian-made badge |
| ☐ TODO | 59 | Trial signup flow | HIGH | 14-day free trial, no credit card. Email + password + business name. Onboarding wizard: upload logo, create first package, train first style. Progressive disclosure |
| ☐ TODO | 60 | SEO foundations | MEDIUM | Meta tags, OG images, structured data. Blog infrastructure for content marketing. Target keywords: 'photography CRM', 'AI photo editing', 'photographer business software' |

## Future Features

| DONE | # | ITEM | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| ☐ TODO | 45 | Client-facing quote page | HIGH | View packages, add extras, accept/decline |
| ☐ TODO | 46 | Print store / upsells | LOW | Client can order prints from gallery |
| ☐ TODO | 47 | Review / referral automation | LOW | Post-delivery Google review + referral emails |
| ☐ TODO | 48 | Multi-photographer / team support | LOW | Second shooter, shared calendars (Studio tier) |
| ☐ TODO | 61 | Referral program system | MEDIUM | 1 month free for referrer + referred. Unique referral links. Track conversions. Per GTM plan |
| ☐ TODO | 62 | Client payment portal (Stripe Connect) | HIGH | Photographers accept payments from their clients through Apelier. Stripe Connect for marketplace model. Covers deposits, final payments, print orders |

# Session Log

19 FEB 2026 — SESSION 2: EDITING STYLE REWRITE + CRM IMPORT RESEARCH + TIER PLANNING

Rewrote editing style section to RAW+edited pair training with multi-style support (side-by-side drop zones, filename matching, 10-100 pairs, named styles with create/delete/retrain). Signed upload URLs implemented (50MB support). Comprehensive research on 10 competing CRM platforms. Designed 6-step import wizard. Defined subscription tier system with Stripe integration plan. Added marketing site requirements. Identified email setup gap: all code is wired but no Resend account or domain verification exists. 15 new TODO items.

19 FEB 2026 — SESSION 1: GPU PIPELINE REWRITE + RAW SUPPORT

Complete AI engine rewrite: config.py, orchestrator.py (500+ lines), db.py, process.py, style.py, main.py. Phase 0 400 error fixed. RAW file support via rawpy. Gallery flow: stays 'processing' until deliver. Reject deletes photos. Horizon thresholds 1-3°. Images edited counter. Password validation. Gold rebrand completed. Mock fallback removed. 19 files, 2 migrations.

18 FEB 2026 — SESSIONS 1-4: GPU INFRASTRUCTURE + BUG FIXES

GPU infrastructure built. Modal A10G endpoints. Railway orchestrator v3. Multi-style UI. Before/after pair upload. Restyle feature. Settings refactored. Fixed 24 items. Domain apelier.com.au purchased.

17 FEB 2026 — CODE AUDIT

Code audit created. Identified 20 issues. Checklist created from Master Document v3.7 + audit.

# Next Session Priorities

- 1. Resend email setup — account, domain verification, env vars (#24a) — Zero emails send without this. Blocks all automation.

- 2. Subscription tier system — Stripe Checkout + webhooks + tier gates (#38-38j) — Revenue infrastructure. Nothing generates income without this.

- 3. Marketing homepage + pricing page (#55, #57) — Need a storefront before beta launch.

- 4. CRM import tool (#49-54) — Key conversion enabler for switching photographers.

- 5. Client gallery watermarks (#39) — IP protection, also enforces free trial limitation.

- 6. Trial signup flow + onboarding wizard (#59) — First user experience.

- 7. Reminder / follow-up email triggers (#25) — Requires workflows backend (#42).